Appendix C – Full Risk Register

| ID | Risk | Category | L | I | Score | Priority | Mitigation Strategy | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | AI-generated recommendations might not always be accurate. | Technical | 3 | 4 | 12 | High | Validate recommendations from Test AI Outputs regularly; and include a disclaimer on those recommendations stating they should be used only as planning support. | Project Manager | Open |
| R2 | The project scope grows larger than the allocated time period for the project (Scope Creep). | Project | 4 | 4 | 16 | High | Prioritize MVP features; and defer less important features. Use the Product Backlog to manage feature requests and additions. | Project Manager | Open |
| R3 | Issue in time to complete development tasks. | Schedule | 3 | 4 | 12 | High | Use Agile Scrum with weekly milestones and track team’s progress during each sprint. | Project Manager | Open |
| R4 | User personal information is being managed insecurely. | Privacy | 2 | 5 | 10 | High | Collect only essential user information, anonymize the data taken, and follow the Australian Privacy Principles (APPs). | Project Manager | Open |
| R5 | Difficult to find people for usability testing. | Stakeholder | 3 | 3 | 9 | Medium | Recruit representative users early enough to allow you to schedule testing sessions prior to starting development on your first module. | Project Manager | Open |
| R6 | Technical issues came when merging AI features with the prototype. | Technical | 3 | 3 | 9 | Medium | Complete modules as you go along and integrate them into your prototype after testing each module individually; and do integration testing | Project Manager | Open |
| R7 | The lack of documented processes directly affected the overall quality of the project submission. | Quality | 2 | 3 | 6 | Medium | Keep project documentation up-to-date and make regular updates to your GitHub repository as you go through the project instead of waiting until the end of the project. | Project Manager | Open |
| R8 | Failures with either hardware, software or internet connectivity have interrupted project workflow at times. | Operational | 2 | 3 | 6 | Medium | Use GitHub Version Control to manage your codebase; Store backup copies of your project files; and keep your them stored remote via Cloud Storage. | Project Manager | Open |